Ortho — Pilot Acquisition Campaign

Campaign Brief: Get 5 Pilots in 30 Days

Created: 2026-07-21  |  Owner: Adithya  |  Timeline: 30 days

# 1. Campaign Overview

Campaign Name: "Ship AI Code. Own the Risk."

Summary: A 30-day direct-outreach-first campaign to sign 5 qualified pilot companies onto Ortho — engineering teams already shipping AI-generated code who need local-first architecture review.

Primary Objective

- 5 pilot companies actively using Ortho within 30 days

- Definition of pilot: installed, ran ortho scan on a real repo, weekly check-in scheduled

Secondary Objectives

- 50+ qualified conversations started (outreach, community, DMs)

- 1 Show HN or equivalent post with 50+ points

- Feedback loop documented: at least 3 real accept/reject decisions captured per pilot

# 2. Target Audience

## Primary: "Compliance-Blocked Engineering Lead"

Engineering managers, VPs of Engineering, or CTOs at companies with 30–300 engineers. They've already adopted an AI coding tool (Claude Code, Copilot, Cursor) and are shipping AI-generated code at volume. They have a structural reason code can't leave their infrastructure: SOC2, HIPAA, FedRAMP, contractual IP clauses, or a customer security requirement.

Pain points:

- "We can't use CodeRabbit or Greptile — our source code can't go to a third-party cloud."

- "AI-generated code looks fine but it keeps violating our layer boundaries and breaking things downstream."

- "We have no institutional memory of past review decisions — the AI suggests the same bad pattern every sprint."

Where they spend time:

- LinkedIn (professional networking, will read cold outreach if it's specific)

- Hacker News (read daily, will respond to Show HN if it's technically credible)

- X/Twitter dev community

- Internal Slack/Discord communities, local engineering meetups

- Engineering blogs: Pragmatic Engineer, Lenny's Newsletter, etc.

## Secondary: "AI-Code-Curious Senior Engineer"

Staff/principal engineers at any company size who are skeptical of AI-generated code quality and actively looking for tooling to validate it. They influence tool adoption decisions even when they don't hold the budget. They will become internal champions if Ortho solves a problem they've already felt.

# 3. Key Messages

## Core Message

"AI coding tools write code. Ortho makes sure it fits your architecture — without your source ever leaving your machine."

## Message Hierarchy

| # | Message | Audience Pain It Addresses | Proof Point |
| --- | --- | --- | --- |
| 1 | AI code violates your architecture. Ortho catches it before it merges. | AI tools have no context about layer boundaries, coupling, cycles | Real ortho guardrails output on click/flask/requests repos — screenshot shows real violations with evidence |
| 2 | Your source never leaves your machine. Competitors can't say that. | Cloud reviewers blocked by compliance/IP requirements | Local SQLite (.ortho/ortho.db), no network calls during scan |
| 3 | It remembers what you rejected — and tells the AI why next time. | Same bad suggestions repeating every sprint | ortho feedback loop: "Rejected 2026-07-10: violates service boundary" |
| 4 | Real evidence, not guesses. Every finding cites the actual import edge or cycle chain. | Alert fatigue from tools that cry wolf | 91%→0% false-positive rate on 9-repo audit (documented in FALSE_POSITIVE_AUDIT) |

## What NOT to Say

- Do not lead with "AI-first" or "LLM-powered" — the value prop is the opposite: local, deterministic, evidence-based.

- Do not say "another code review tool" — Ortho is not a linter or PR reviewer. It's an architecture intelligence layer.

- Do not claim "works with any language" — currently Python primary, TypeScript secondary. Be honest.

# 4. Channel Strategy

For a 30-day pilot sprint, ignore brand-building and long-tail channels. Speed > scale. Ranked by expected time-to-first-pilot-conversation:

| Channel | Why It Fits | Format | Effort | Expected Yield |
| --- | --- | --- | --- | --- |
| Direct LinkedIn/Email Outreach | Fastest path to decision-makers at compliant companies. Highly targeted. No algorithm dependency. | Personalized 3-touch sequence (connection → message → follow-up) | High upfront, then systematic | 3–5 pilots from 50 targeted contacts |
| Hacker News — Show HN | Dev community that self-selects for technical credibility. A good Show HN drives inbound that lasts weeks. | "Show HN: Ortho — local-first architecture review for AI-generated code" with terminal output screenshot | Medium (one well-crafted post) | 1–2 pilots + 200+ awareness contacts |
| X/Twitter (Organic) | Senior engineers, engineering managers active. Real output screenshots outperform marketing copy. | Thread showing ortho guardrails / decide output on a real public repo (flask, requests) | Low per post, 2–3x/week | 1–2 pilots from inbound DMs |
| Dev Slack/Discord Communities | Direct access to engineering leads in context. Can have real conversations before asking for a pilot. | Targeted posts in #tools, #architecture, #devtools channels. Personal, not broadcast. | Medium (community research first) | 1–2 pilots from warm conversations |
| Reddit (r/ExperiencedDevs, r/devops) | Long-form discussion audience, skeptical but open to genuinely useful tools. | Problem-first post: "We scanned 9 real repos for AI-generated architecture violations — here's what we found" | Low-Medium | Community amplification, 0–1 pilots |
| GitHub (Issues/Discussions) | Show up where engineers already discuss tooling. Comment in relevant threads on architecture, AI code review. | Helpful comments linking to Ortho when relevant. Not spam. | Low | Low, but high quality contacts |

Channels explicitly NOT prioritized in 30 days: SEO/blog (3-6 month payoff), paid ads (setup time + wrong intent stage), Product Hunt (save for public launch after pilots validate), podcast/influencer (too slow).

# 5. Week-by-Week Execution Plan

## Week 1 — Prep & Fire (Days 1–7)

Goal: Everything needed to convert a curious engineer into a pilot is live and ready.

| Day | Action | Channel | Owner/Notes |
| --- | --- | --- | --- |
| 1 | Build target list: 50 companies (30–300 eng, AI coding tools mentioned on LinkedIn/job posts, SOC2/compliance signal) | LinkedIn Sales Navigator or manual | Adithya |
| 1–2 | Record 2-min terminal demo: ortho scan → guardrails → decide on a public repo (flask or requests) | Local recording → share as .gif + video | Adithya — use actual output, no staging |
| 2 | Write and schedule Show HN post draft — get peer review before posting | Hacker News (post Day 8) | Draft in advance, time for 9am ET Monday |
| 3 | Write outreach sequence: connection request (50 words) + first message (100 words) + follow-up (60 words) | LinkedIn DM | Personalized by company type (FinTech vs. HealthTech vs. SaaS) |
| 4 | Identify 5 developer Slack/Discord communities with #tools or #architecture channels | Slack/Discord research | ComplianceDev, Pragmatic Engineer community, local eng meetups, etc. |
| 5 | Create one-page pilot brief: what pilots get, what's asked of them, what they keep | PDF / Google Doc | See Section 10 for content |
| 6–7 | Start sending LinkedIn connection requests to target list (25 this week) | LinkedIn | Personalized note on each request |

## Week 2 — First Conversations (Days 8–14)

Goal: First pilot conversations. Show HN live. Community presence established.

| Day | Action | Channel | Owner/Notes |
| --- | --- | --- | --- |
| 8 (Mon) | Post Show HN at 9am ET | Hacker News | Engage every comment within 2 hours of posting |
| 8–9 | Post first X/Twitter thread: "We scanned flask, requests, click with Ortho — here's every architecture violation we found" | X/Twitter | Include real terminal output screenshots. Thread format, 8–10 tweets. |
| 9–10 | Send first LinkedIn messages to accepted connections from Week 1 | LinkedIn DM | Reference their company specifically |
| 10 | Post in 2 dev communities — problem-first framing | Slack/Discord | "Has anyone solved the AI-code-violates-architecture problem? We built something..." |
| 11–12 | Follow up with HN commenters who showed interest via DM/email | HN + email | Ask: "Would you be willing to try it on your repo for 20 min?" |
| 13–14 | Send 25 more LinkedIn connection requests (second half of target list) | LinkedIn | Continue outreach cadence |

## Week 3 — Convert (Days 15–21)

Goal: Convert interested parties into active pilots. First installs.

| Day | Action | Channel | Owner/Notes |
| --- | --- | --- | --- |
| 15 | Follow-up message to LinkedIn connections who didn't respond to first message | LinkedIn | 60-word follow-up, specific pain point angle |
| 15–16 | Second X/Twitter thread: "The feedback loop — how Ortho teaches your AI what not to do" | X/Twitter | Show ortho feedback in action on a real rejected decision |
| 17 | Post in remaining 3 communities | Slack/Discord/Reddit | r/ExperiencedDevs: "What does your team do when AI-generated code violates architecture?" |
| 18–19 | Schedule and run 1:1 onboarding calls with first 2–3 interested contacts | Zoom/Meet | 30-min call: watch them run ortho scan on their repo, collect feedback |
| 20 | Reddit post: data-first ("Here's what 9 repos' architecture violations look like") | r/ExperiencedDevs | Link to real scan output — no marketing language |
| 21 | Pilot #1 committed. Confirm weekly check-in scheduled. | Email | Send pilot brief + QUICKSTART.md |

## Week 4 — Close & Learn (Days 22–30)

Goal: 5 pilots confirmed. First feedback loop data collected. Retro to inform next phase.

| Day | Action | Channel | Owner/Notes |
| --- | --- | --- | --- |
| 22–25 | Personal outreach to warm HN/Twitter contacts who engaged but didn't commit | Email/DM | "Would you try it on one repo this week?" — low ask |
| 25 | Week 1 pilot check-in: what did they find, what confused them, what worked | Zoom/Meet | Document feedback in memory.md pilot section |
| 26–27 | Publish learnings post: "What we learned from our first pilot scans" on HN/Twitter | HN / X | Social proof + drives next wave of inbound |
| 28 | Reach out to any final unconverted warm leads with learnings post as context | LinkedIn/Email | Creates urgency: pilots are actively running |
| 29–30 | Retro: which channel drove which pilots, what messaging worked, what the ICP actually is vs. what we assumed | Internal | Update PILOT_READINESS.md + memory.md with findings |

# 6. Content Assets Needed

| Asset | Description | Priority | Due |
| --- | --- | --- | --- |
| Terminal demo recording (2 min) | Real ortho scan → guardrails → decide output on flask or requests. Show evidence lines. No voiceover needed. | MUST-HAVE | Day 2 |
| Show HN post | "Show HN: Ortho — local-first architecture review for AI-generated code." Lead with what it does, include terminal output, link to QUICKSTART.md. | MUST-HAVE | Day 2 (post Day 8) |
| LinkedIn outreach sequence (3 messages) | Connection request note + first message + follow-up. 3 variants: FinTech, HealthTech, SaaS. | MUST-HAVE | Day 3 |
| One-page pilot brief | What pilots get (free), what's asked (30 min/week, feedback), what they keep (all data, zero lock-in). PDF. | MUST-HAVE | Day 5 |
| X/Twitter Thread #1 | "We scanned flask/requests/click — here's every architecture violation" — 8 tweets with screenshots of real ortho output. | MUST-HAVE | Day 8–9 |
| X/Twitter Thread #2 | "The feedback loop: how Ortho remembers what you rejected" — show ortho feedback in a real workflow. | SHOULD-HAVE | Day 15 |
| Reddit/Slack community post | Problem-first: "What does your team do when AI-generated code violates your architecture?" — transition to Ortho naturally. | SHOULD-HAVE | Day 10 |
| Learnings post (HN / blog) | "What we found scanning X repos for AI-generated violations" — real data, honest framing. | SHOULD-HAVE | Day 26 |
| QUICKSTART.md polish | The doc pilots read first. Needs to work for someone who has never seen Ortho. | MUST-HAVE | Day 1 (review existing) |

# 7. Success Metrics

| Metric | Target (30 days) | How Tracked |
| --- | --- | --- |
| Pilot companies committed | 5 | Manual CRM (a spreadsheet is fine for 5 pilots) |
| Pilots with first scan completed | 5 | Confirmed on onboarding call |
| Outreach conversations started | 50+ | LinkedIn DM sent count + HN/Twitter DMs |
| Show HN score | 50+ points | HN link |
| Twitter/X thread impressions | 5,000+ | X Analytics |
| Pilot feedback items collected | 15+ (3 per pilot) | Notes in memory.md pilot section |
| Pilot churn (stops using after first scan) | 0 | Weekly check-in attendance |

Reporting: Weekly self-review against this table every Monday. No dashboard needed for 30 days — manual tracking is fine at this scale.

# 8. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| "I need Windows support" — pilot uses Windows, Ortho hasn't been validated there | Medium | High | Run install.ps1 / install.bat validation on Windows VM before Week 1. Document known gaps honestly. |
| Show HN gets <10 points — no inbound from it | Medium | Medium | Outreach is the primary channel. HN is upside. Don't make the plan dependent on it. |
| Pilot installs but never runs a real scan (stays in demo mode) | Medium | High | Onboarding call is mandatory before counting a pilot. Watch them run the first scan live. |
| ICP assumption is wrong — compliance teams not interested; ICP is actually "senior eng who hates AI slop" | Medium | Medium | Track which message landed for each pilot. Update ICP in memory.md after 3 pilots. The campaign touches both segments. |
| "Python-only" objection — target company is Go/Java shop | Low-Medium | Medium | Filter target list by Python/TypeScript signal in job postings. Be upfront about language support in outreach. |

# 9. Pilot Program Terms (for Pilot Brief PDF)

## What pilots get

- Free access to Ortho v3 (CLI + MCP server) for the pilot period

- Personal onboarding call (30 min) — we watch your first scan together

- Weekly 30-min check-in for the first month

- Direct line to the founder for bugs and questions

- All data stays on your machine. Zero telemetry. Zero network calls during scan.

## What we ask of pilots

- Run ortho scan on at least one real internal repo (not just a toy project)

- 30 minutes/week: check in, share what you found, tell us what was wrong

- Honest feedback — especially when Ortho is wrong, slow, or confusing

## What pilots keep

- Everything. Your scan data lives in .ortho/ortho.db on your machine. Delete it anytime.

- No lock-in. No account. No API key. If you stop using Ortho, nothing to cancel.

# 10. Immediate Next Steps

Do these in order. Nothing else matters until Step 3 is done.

| # | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1 | Validate install on Windows (install.ps1 / install.bat) + macOS clean install. Fix any friction before any pilot touches it. | Adithya | Day 1 |
| 2 | Polish QUICKSTART.md — read it as if you've never seen Ortho. Fix every place you assumed knowledge. | Adithya | Day 1 |
| 3 | Record 2-min terminal demo on flask or requests. Real output, no staging. | Adithya | Day 2 |
| 4 | Build 50-company target list. Filter: 30–300 eng, AI coding tool usage signal, compliance indicator. | Adithya | Day 2 |
| 5 | Write 3-message LinkedIn outreach sequence. Start sending connection requests. | Adithya | Day 3 |
| 6 | Draft Show HN post. Get one technical peer to read it before posting. | Adithya | Day 2 (post Day 8) |
| 7 | Post Show HN at 9am ET Monday of Week 2. Engage every comment. | Adithya | Day 8 |

Success criteria: 5 pilots with completed first scans by Day 30. If you have 3 by Day 21, the campaign worked.